1. Team Overview (Group 4)

- Mahmoud Mayaleh – RL & Algorithm Lead
Designs observation and reward functions, implements PPO agent, tunes hyperparameters, and manages training experiments.

- Luigi Lizzini – ROS 2 & Simulation Lead
Integrates PPO agent with ROS 2, manages lrturtlebotsim and Gazebo worlds, implements ROS nodes/topics, and maintains launch/config files.

- Youssef Elamin – Evaluation & Engineering Lead
Designs evaluation metrics and test scenarios, automates logging/plots, manages version control, and coordinates documentation, report, and presentation.

2. Objectives

Main objective

Develop a robust PPO-based navigation policy for ROSI that reaches goals in three mazes using only LiDAR and odometry, within the ROS 2 simulation environment.​

Sub-objectives

- Implement a clean ROS 2 interface between simulation and PPO agent (lrppo package).

- Engineer an observation vector and reward function that lead to stable learning.

- Train and validate policies across Maze 1–3, with curriculum and early stopping.

- Quantitatively evaluate policies and analyze failure modes with logs and visualizations.

- Deliver reproducible code, a detailed report, final presentation, and Gantt chart documenting estimated vs. actual effort.​

3. System Architecture

4. Algorithmic Workflow

- Episode Initialization

  - Spawn ROSI in chosen maze with random start and goal positions.

  - Reset PPO’s internal state.

- Interaction Loop (per time step)

  - Observation node collects LiDAR, odometry, and goal; constructs observation vector.

  - Policy node uses PPO actor network to produce continuous velocity commands.

  - Command is sent to /cmd_vel; Gazebo advances the physics simulation.

  - Environment checks termination:

    - Goal reached (within distance threshold).

    - Collision with walls/obstacles.

    - Maximum time steps exceeded.​

  - Reward is computed from progress, collisions, and goal events; added to buffer.

- Policy Update (after K steps or N episodes)

  - Use PPO with clipped objective, generalized advantage estimation, and minibatch SGD to update actor and critic networks.​

  - Periodically save model checkpoints.

- Evaluation

  - Freeze the best model.

  - Run multiple evaluation episodes per maze with fixed seeds and logging only.

  - Compute success rate, collisions, path length, and time-to-goal.

5. Technical Requirements

- Software

  - Ubuntu + ROS 2 (course default), Gazebo Sim, TurtleBot3 packages.​

  - Python 3, PyTorch or similar DL framework for PPO.

  - Additional Python libraries: NumPy, Matplotlib/Seaborn, Pandas for analysis.

- Packages

  - Provided lrturtlebotsim ROS 2 package for ROSI and maze environments.​

  - New lrppo package with training and inference nodes.

- Hardware

  - A machine or cluster node with:

    - Multi-core CPU.

    - Recommended: one mid-range GPU (optional but helpful).

  - Sufficient disk space for logs and checkpoints.

6. Milestone Schedule

- Week 3 (03.12–09.12): Setting up lrturtlebotsim and Gazebo, defining the observation vector, and creating a baseline navigation demo.

- Week 4 (10.12–16.12): Implementing the PPO agent, connecting ROS 2 topics, designing the reward function, and starting training in Maze 1.

- Week 5 (17.12–23.12): Evaluating the policy, tuning hyperparameters/rewards, extending to Maze 2, and automating logs.

- Week 6 (07.01–13.01): Final system integration, robustness testing on Maze 3, and collecting final metrics.

- Week 7 (14.01–21.01): Writing the final report, preparing the presentation.

7. Risk Management

- RL does not converge or policy is poor

  - Plan: maintain a simple fallback (e.g., Maze-1-only policy) as a minimum viable result.

  - Allocate time in Week 5 specifically for reward and hyperparameter tuning.

- ROS 2/Gazebo issues slow down progress

  - Plan: lock environment versions early; document working installation; keep a minimal “sandbox” launch file for rapid testing.

- Team availability or schedule conflicts

  - Plan: define clear weekly mini-milestones and hand-over notes; use shared Kanban board so any teammate can pick up blocked tasks.

- Data loss or corrupted models

  - Plan: push code and configs to remote repository frequently; store important checkpoints and logs under version control or cloud storage.

8. Expected Deliverables and Effort Estimation

Deliverables

- lrppo ROS 2 package:

  - PPO training and inference code.

  - Launch files for each maze and evaluation.

- Trained PPO models and example logs (training curves, success metrics).

- Architecture diagram, algorithm description, and evaluation plots.

- Project proposal, project plan, final report, final presentation, and Gantt charts (estimated vs. actual hours with differences).​

- Cleaned and documented repository (README and usage instructions).

Effort estimation (team of 3)

- Weeks 3: ~6–8 hours per person per week (setup and baseline).

- Weeks 4–5: ~8–10 hours per person per week (implementation and tuning).

- Weeks 6–7: ~6–8 hours per person per week (integration, testing, reporting).

These estimates will be updated with recorded hours and differences, as required.